## Slide 1: Okinawa Initiative
Members: Kevin Tran, Ankita Upadhyay, Tina Peng, Alfred George Francisco Milan III, Wellford Chan (section 1)

## Slide 2: Goal
History archive. Host 9000+ documents for easier access.
Search docs by name, tags...
Related events, announcements.
Membered user could able to share docs, pics, medias on website.

## Slide 3: User Story 1
As an Okinawa Memory initiative (OMI) website user, I want to be able to view related documents, events, announcements, so that we could raise awareness of Okinawa's culture and history.
Task PRIORITY: TASK DESC. (TIME IN HOURS) DIFFICULTY
Task Breakdown:
Task 1: Design UI (3) 2
Task 2: Homepage (2) 5 Task 3: Header (1) 2
Task 4: Footer (1) 2
Task 5: About (1) 5
Task 6: Document Page (?) 5
Task 7: Archived Page (6) 5
Task 8: Login Page () 13

## Slide 4: User Story 2
As a user, I want to share my experiences in Okinawa’s culture.
Task Breakdown:
Task 1: User Login (3) 5
Task 2: Design user object (2) 5
Task 3: Design post object (2) 5
Task 4: API to post/get documents (2) 5
Task 5: Integrate API with FE (2) 5
Task 6: Connect to Database (5) 5
Task 7: API to list docs for search (5) 5
Task 8: API to post/get announcements (5) 5

## Slide 5: Roles
Kevin Tran: Project Owner, {UI design, Frontend}
Jeff Liao: Scrum Master, {Frontend}
Tina Peng: Frontend {UI design, Backend}
Wellford Chan: Backend {Frontend}
Ankita Upadhyay: Backend {Frontend}
Alfred George Francisco Milan III: Full Stack

## Slide 6: Scrum Times
Meetup @ (SNE bottom floor) ~ 1hr long
Tuesday 3:30pm
Thursday 2:00pm
Sunday 7:00pm